# Purchasing, Rebuilt

One purchasing module for ABA Pardes — connected to SOS Inventory (APAC) and QuickBooks

Prepared for Eyal Ben Ari · ABA Pardes Agritech Corp · 04 October 2026 · Nexi v21.49

Companion document: Nexi_Purchasing_Audit_v21.49.xlsx (every finding with line numbers, the fix plan and the store map).

# Purpose

Today a purchase can start in four different screens, and none of them ends in SOS or QuickBooks. This document proposes one Purchasing module: one request, one approval chain, one purchase order that is created in SOS, one receipt that raises stock in SOS, one supplier invoice that becomes a QuickBooks bill, and one place to see what is owed. Everything else — comparison cards, RFQ outreach, the reorder engine, maintenance item requests — becomes a door into that one flow instead of a separate flow.

# 1  What exists today

| Screen | What it really does | Reaches SOS? | Reaches QuickBooks? |
| --- | --- | --- | --- |
| Accounting ▸ 🛒 Purchasing Workspace (13 stages) | A local tracker: PR → "AI gate" (substring match) → one-click reviews → RFQ by mailto → quote typed as one total → PO with invented line prices → GRN → invoice matched against the whole PO → Approved. Anyone can do every step; numbers are per device. | Read-only hints; receipts post to a wrong SOS entity | No |
| Accounting ▸ 🧰 Purchasing Quick Tools | 3-quote comparison cards, a purchase ledger imported from SOS PO lines (cancelled ones included, trimmed to 250 rows), "RFQ outreach" that opens mailto links, "supplier search" that searches nothing | Read of PO lines | No (the chip says "cached", nothing reads it) |
| Inventory ▸ 🛒 Purchase Engine | Reorder suggestions from min stock / safety stock / forecast; "Generate draft PO" writes a local row that goes nowhere and duplicates itself | No | No |
| Inventory ▸ 📝 Requests | Generic item-movement request with a six-level chain that one person can sign alone; a purchase request for a manual item deducts stock; the worker forwards an unmapped body to SOS | POST attempted, body unusable | No |

The audit workbook lists 71 findings across these four paths: 5 critical (money or stock lost today), 16 high, 29 medium, 21 low. The five critical ones are fixed first, before the rebuild, because they bite now: a purchase request that deducts stock, double payment through the invoice match, open permissions, colliding document numbers, and the SOS write stub.

# 2  The idea

| Principle | What it means |
| --- | --- |
| One flow, many doors | Every purchase is a Request → Order → Receipt → Invoice → Payment record. Maintenance, Inventory reorder, a comparison card, an RFQ reply or a free-text need all create the same Request. |
| SOS is the inventory ledger | The purchase order and the item receipt are created in SOS APAC through the hnx-sync worker. Nexi keeps the workflow, the approvals and the paper trail; SOS keeps on-order and on-hand. Nexi never invents a stock number. |
| QuickBooks is the books | An approved supplier invoice becomes a QuickBooks Bill against the SOS-mapped vendor; payment status is read back from QuickBooks. Accounting pays in QuickBooks, as today. |
| Approvals are a matrix, not a label | Who signs depends on amount, department and category — stored once in Administration, enforced on every button. Nobody approves their own request. Dr Amy signs after the Accountant, never before (same rule as weekends). |
| One supplier master | One vendor record with an id, the SOS vendor id and the QuickBooks vendor id on it. Every PO, quote, invoice and scorecard points to that id, never to a typed name. |
| Numbers that never collide | Document numbers are allocated by the cloud (hnx-sync), not by the device. |
| Honest states | A step either happened in SOS / QuickBooks (with their reference stored) or shows "not yet posted — retry" with the real error. No "sent", "ordered" or "completed" without proof. |

# 3  The flow

| Step | Who | What happens in Nexi | What happens outside |
| --- | --- | --- | --- |
| 1 Request | Anyone with the module | Item (from the SOS catalogue or "new item"), qty, unit, need-by, department, cost centre, reason, attachments. Suggested supplier and last price from history. | — |
| 2 Approve | Per the matrix | Dept head → (over ₱X) Eyal / Dr Amy → Accounting budget check. Each signature is a dated row; the requester cannot sign. | — |
| 3 Source | Buyer (Jinky / purchasing) | Pick supplier(s) from the master; optional RFQ with per-line prices, VAT flag, validity; quotes compared per line; award with a reason. | RFQ e-mail really sent from nexi@abapardes.com.ph with the buyer in CC (Gmail bridge); replies land on the request. |
| 4 Purchase order | Buyer, approved by the matrix for the PO total | PO lines with real prices, terms, delivery date. On Issue the PO is created in SOS and the SOS PO number is stored. PDF / e-mail to the supplier from the same record. | SOS APAC: purchaseorder created (vendor id, item ids, lines). On-order appears in SOS and in the reorder engine. |
| 5 Receive | Warehouse | Receive against the PO: accepted / rejected per line, cannot exceed open qty without a reason, back-dated allowed with a note, photo of the delivery receipt. | SOS APAC: itemreceipt against the PO. Stock rises in SOS; Nexi reads it back. |
| 6 Supplier invoice | Accounting | Invoice lines matched cumulatively to PO lines and receipts (price ±1 %, qty ±2 %); exceptions need a named reason; no second invoice for the same quantity. | QuickBooks: Bill created on approval (vendor, lines, terms, due date); qbBillId stored. |
| 7 Pay | Accounting (in QuickBooks) | Nexi reads BillPayment back and shows Due / Paid / Overdue; AP ageing on the cockpit. | QuickBooks: payment recorded as today. |
| 8 Close & score | Automatic | PO closed when fully received and invoiced (or closed short with a reason). Supplier score from promised vs actual delivery, rejection rate, price drift. | — |

# 4  Roles and the approval matrix

Stored in Administration ▸ Purchasing rules (one table, cloud-synced, admin-edited). Defaults proposed; Eyal decides the amounts.

| Band (request or PO total) | Level 1 | Level 2 | Level 3 | Notes |
| --- | --- | --- | --- | --- |
| Up to ₱10,000 | Department head | — | — | Buyer may combine into one PO |
| ₱10,001 – ₱50,000 | Department head | Accounting (budget) | — |  |
| ₱50,001 – ₱250,000 | Department head | Accounting (budget) | Eyal or Dr Amy | Dr Amy after Accounting, never before |
| Over ₱250,000, or any capital item | Department head | Accounting (budget) | Eyal | Two quotes required |
| Any band |  |  |  | Requester never signs; one person cannot sign two consecutive levels; exec override = Eyal only, logged |

| Role | Can |
| --- | --- |
| Requester (any user with the module) | Create and edit own Draft requests, see own requests, receive against POs for their department if also Warehouse |
| Department head | Approve level 1 for the department, see the department's requests |
| Buyer (purchasing) | Source, RFQ, quotes, build and issue POs (within the matrix), maintain suppliers |
| Warehouse | Receive, reject, upload delivery receipts |
| Accounting | Budget approval, invoices, 3-way match, post bills, see payments |
| Admin (Eyal) / Admin-2 (Dr Amy) | Matrix levels as above; Eyal edits the matrix and rules |

# 5  Data

| Record | Key fields | Lives in |
| --- | --- | --- |
| Supplier | id, name, TIN, contacts, address, lat/lng, terms, lead days, sosVendorId, qbVendorId, score, active | Nexi (hydroPro_purch_suppliers_v2) — SOS and QuickBooks ids kept in sync |
| Request | no (cloud-allocated), company (APTI/APAC), dept, costCentre, lines[{sku¦newItem, qty, unit, estPrice}], needBy, reason, status (draft, submitted, approved, rejected, ordered, received, closed), approvals[{level, by, at, note}], source (manual, maintenance, reorder, rfq) | Nexi |
| RFQ / quote | rfqId, requestId, suppliers[{supplierId, sentAt, messageId, quote{lines[{price, vat}], validUntil, terms}}], award{supplierId, reason} | Nexi; e-mail via Gmail bridge |
| Purchase order | no, requestId, supplierId, lines[{sku, qty, price, vat}], terms, deliveryDate, status (draft, issued, partially received, received, closed), sosPoId, sosPoNumber, postedAt, postError | Nexi + SOS (purchaseorder) |
| Receipt | no, poId, date, lines[{sku, accepted, rejected, reason}], photos, sosReceiptId | Nexi + SOS (itemreceipt) |
| Supplier invoice | no, poId, supplierId, invoiceNo, date, dueDate, lines[], vat, match{status, exceptions[]}, qbBillId, paid{amount, date, ref} from QuickBooks | Nexi + QuickBooks (Bill) |
| Rules | approval matrix, tolerances, numbering prefixes, company→SOS account map | Nexi (admin-edited) |

Every record carries updatedAt and a cloud-allocated number. The old stores (hydroPro_purch_*, hydroPro_acct_purch_*, hydroPro_inv_draft_pos_v1, purchase-type rows of hydroPro_inv_requests_v1) are migrated once into the new ones and then frozen read-only.

# 6  Integration map

| Need | Exists today | To build | Who deploys |
| --- | --- | --- | --- |
| Read SOS items, locations, open POs, item receipts | hnx-sync 3.7: /sos/items, /sos/locations, /sos/purchase-orders, /sos/item-receipts | Add company guard (refuse when the token's account ≠ request company) | Eyal (Cloudflare) after Nexi writes it |
| Create PO in SOS | /sos/create-po forwards an unmapped body (stub) | Map to SOS v2 purchaseorder: vendor by sosVendorId, items by SOS item id, lines, date, comment = Nexi PO no; idempotent on the Nexi PO no; return SOS id + number | same |
| Create item receipt in SOS | /sos/create-receipt → /receivinginventory (wrong entity) | Map to itemreceipt against the SOS PO; lines with accepted qty | same |
| Resolve / create SOS vendor | — | /sos/vendors read + create; store sosVendorId on the supplier | same |
| QuickBooks vendor and bill | nexi-qb is read-only (query, entity, reports, cache) | /qb/create-vendor, /qb/create-bill, /qb/bill-payments; QB OAuth reconnected with accounting write scope | Eyal (Cloudflare + QuickBooks consent) |
| RFQ e-mail from nexi@ | Gmail bridge exists for biometrics and mail brief (Apps Script under nexi@) | nexi-rfq-bridge.gs: send RFQ with buyer in CC to allow-listed supplier addresses, log message id; parse replies into the quote | Eyal installs the trigger under nexi@ |
| Cloud document numbers | /sync/* only | /sync/next-number?prefix=PO&year=2026 (atomic KV increment) | Eyal deploys hnx-sync 3.8 |

# 7  Screens

| Screen | What is on it |
| --- | --- |
| 🛒 Purchasing cockpit | Awaiting my signature · open requests by stage · POs awaiting delivery (late in red) · invoices in exception · bills due this week · spend this month vs budget. Every number opens the list behind it. |
| 📝 Requests | Mine / my department / all; new request wizard (same three-step style as Tasks); status chips; the approval trail on each card. |
| ✅ Approvals | Only what I can sign, oldest first; approve / return with a note; batch for small bands. |
| 🔍 Sourcing & quotes | Per request: supplier shortlist from the master (history, score, distance from the farm), RFQ composer, quotes side by side per line, award. |
| 📦 Purchase orders | Issued / open / closed; SOS status chip (posted, pending, error with retry); PDF; send to supplier; amendments as revisions. |
| 🚚 Receiving | Open PO lines to receive, per line accepted / rejected, photo, SOS receipt chip. |
| 🧾 Supplier invoices | Enter or import; cumulative 3-way match per line; exceptions with reason; Post to QuickBooks; Due / Paid from QuickBooks. |
| 🏢 Suppliers | One master: contacts, terms, SOS and QuickBooks links, scorecard, map. |
| 📈 Reports | Spend by supplier / category / department / month; price history per item; supplier on-time and rejection; open commitments. |
| ⚙ Rules (Admin) | Approval matrix, tolerances, prefixes, company → SOS account, who is Buyer / Warehouse / Accounting. |

# 8  What becomes of the four old screens

Accounting ▸ 🛒 Purchasing Workspace: retired after migration; its menu entry opens the new module.

Accounting ▸ 🧰 Quick Tools: the comparison card becomes "Compare quotes" inside Sourcing; the SOS import is replaced by live reads; outreach becomes the RFQ composer; the map becomes the supplier distance column.

Inventory ▸ 🛒 Purchase Engine: stays as the reorder engine, but "Generate draft PO" creates a Purchasing Request (source: reorder) with the suggested supplier and quantities.

Inventory ▸ 📝 Requests: keeps issue / transfer / return / asset movements; the "purchase" type is removed and routed to Purchasing. Maintenance "Raise item request" and Warehouse "reorder" create Purchasing Requests.

# 9  Phases and versions

| Phase | Version | Content | Needs from Eyal |
| --- | --- | --- | --- |
| P0 — stop the bleeding | v21.50 | The five critical fixes plus the high-severity permission, numbering, sync-stamp and match fixes on the existing screens; Quick Tools honesty fixes (no fake "sent", no trimmed ledger, no QB chip). | Confirm the approval matrix amounts and who the Buyer is |
| P1 — one module | v21.51–21.55 | New Purchasing rail module with Requests, Approvals, Sourcing, POs, Receiving, Invoices, Suppliers, Rules, Reports; migration of old stores; Maintenance / Inventory / Accounting doors; help guides; regression suite tests/purchasing. | Sign off this design; try the new flow on one real request |
| P2 — SOS | hnx-sync 3.8 | PO and item receipt created in SOS APAC; vendor resolution; company guard; cloud numbers. | Deploy hnx-sync 3.8; confirm APAC is the purchasing account; give one test vendor and item |
| P3 — QuickBooks and mail | nexi-qb 2.x, nexi-rfq-bridge.gs | Bills and vendors in QuickBooks; paid status back; RFQs sent from nexi@ with replies parsed. | Reconnect QuickBooks with write scope; install the Apps Script trigger |

# 10  Decisions needed from Eyal

Approval bands and signers (section 4) — the defaults above or your own amounts.

Which SOS account holds purchasing: APAC (as deliveries) or both APTI and APAC with a company field on every request.

Whether QuickBooks bills are created by Nexi (needs write scope on the QB connection) or stay manual in P3.

Who is the Buyer today (Jinky?) and who receives at the warehouse.

Start P0 now on the existing screens, in parallel with building P1.