ABA PARDES AGRITECH CORP. · HydroNexis-AI EIOS

R&D & Planning Master Spec v1.0 — DEVELOPER REVIEW RESPONSE

| Field | Value |
| --- | --- |
| Responding to | HYDRONEXIS_RND_PLANNING_NEXI_ENGINEERING_MASTER_SPEC v1.0 (2026-08-09) |
| Response date | 2026-08-09 |
| Author | Claude (EIOS in-host development) — for the incoming R&D platform team |
| Status | Accepted with adaptations proposed below · Release 0 host duties ALREADY DELIVERED |
| Change-record rule | All FR/AC/NFR/WF/policy IDs preserved; nothing removed |

# 1. Overall position

The specification is accepted as the implementation contract. The hybrid architecture (§3.1–3.3) is the correct call: the 20 MB single-file host with ~80 stacked injection layers cannot carry professional CAD, OCR, collaborative transactions, durable jobs, or secret-holding AI services. The React/TypeScript studio behind a #hnx-rnd-root mount, FastAPI services, PostgreSQL and private object storage match both the audit findings and the earlier internal design document (docs/rnd-planning-module-design.md in the repository, which the team should read together with this spec — it contains exact line numbers, storage-key schemas and the destructive-trimmer analysis referenced by §22).

# 2. Release 0 host duties — delivered today (v14.41-rndprotect)

The following §14.1 / §14.3 / §3.1 obligations that live inside the existing EIOS host are implemented, tested and deployed with app version 14.41:

| Spec ref | Obligation | Delivered implementation |
| --- | --- | --- |
| §14.3 / audit | Stop silent deletion of legacy R&D data | The v26 (15-min) and v27 (10-min) automatic cleaners no longer touch hydroPro_rnd_* data. Drawing geometry verified intact after both cleaners run. |
| §14.3 | Guard remaining destructive actions | The manual "Shrink R&D items" button now requires typing DELETE, downloads a full backup first, and writes an audit entry. |
| §14.1 | Read-after-write validation on current save paths | Every hydroPro_rnd_* localStorage write is read back and length-verified; a mismatch (the quota failure mode) raises a persistent red banner instructing an immediate backup, and is audited. |
| §14.1 | Inventory of legacy keys with hashes | 📦 "Backup R&D data" button in the R&D view exports one JSON containing every hydroPro_rnd_* key: bytes, record counts and FNV-1a hashes — the reconciliation baseline for §14.2 migration. |
| §3.1 | Thin mount adapter, no new injection layers | #hnx-rnd-root div is created inside the existing R&D view; window.HNX_RND_ADAPTER v1 exposes user(), can(), navigate(), toast(), legacyKeys(); setting hydroPro_rnd_bundle_url loads the compiled bundle. The injection freeze is declared in the adapter (frozen:true) and honored — all future R&D work must arrive as the compiled bundle. |

# 3. Proposed adaptations (for approval — none remove spec IDs)

| # | Spec area | Proposal | Rationale |
| --- | --- | --- | --- |
| A1 | §3.3 Object storage | Reuse the existing Cloudflare account (current hnx-sync worker + R2) as the S3-compatible store with short-lived signed URLs served by the new API | One vendor, credentials already provisioned; R2 scene versioning partially exists in the legacy module |
| A2 | §3.3 Realtime | Start with Cloudflare Durable Objects / WebSocket on the same account before introducing a separate realtime stack | Smaller ops surface for a small team; upgrade path stays open |
| A3 | §7.14 EIOS integrations | Phase EIOS event-bus consumers: Tasks and Documents first, Finance/Procurement after Release 1D | The legacy task-link API has zero callers today (audit); wiring all nine consumers at once risks the Release 1 date |
| A4 | §14.2 Migration | Use the 📦 backup JSON (counts + FNV-1a hashes) as the canonical source for the ID-mapping table | Already exported from production devices; deterministic and reproducible |
| A5 | §16 Acceptance | Add one explicit acceptance test: "auto-cleaners run twice; every legacy scene byte-identical" | Regression-locks the data-loss fix delivered in Release 0 |

# 4. Risks the team must plan around

- localStorage quota remains the live constraint until Release 1A ships — the cleaners are off, so large new drawings can now hit hard save failures; the red banner + backup flow is the mitigation, not a fix. Prioritize moving scene payloads to object storage.

- Cloud sync semantics: id-carrying arrays merge per-id newest-wins, id-less objects deep-union, scalars adopt cloud copy. Any interim host-side feature must respect this or data resurrects/reverts (see resolved incidents: employee tombstones v14.29, seedling folds v14.39).

- Per §12, browser code must never hold AI or R2 secrets — the current legacy module and the speech worker pattern (Bearer token, server-side model call) is the template.

# 5. Verification evidence

- Automated browser test: 8 R&D items with 50-object scenes seeded; v26 runAutoClean and v27 runAggressive executed; all scenes verified intact (previously stripped to top-3).

- Backup export verified: JSON with per-key bytes, record counts, FNV-1a hashes downloads and parses.

- Adapter verified: HNX_RND_ADAPTER present, frozen=true, legacyKeys() enumerates hydroPro_rnd_* keys; #hnx-rnd-root mounts inside view-rnd_home.

- Read-after-write: normal saves raise no banner (no false alarms); mismatch path unit-verified.

# 6. Requested decisions from Product Owner

- Approve adaptations A1–A5 above (or mark individually).

- Confirm the pilot user set for §14.2 step 4 (read-only migrated projects validation).

- Provide the private-cloud environment credentials for Release 0 backend foundations (PostgreSQL, object storage, CI/CD) to the platform team.

Prepared inside the EIOS host per §22 starting points. This response accompanies commit history on branch claude/logistic-3ldcgz and the design document docs/rnd-planning-module-design.md.